## Slide 1: CIAM Project Updates
18th October 2024

## Slide 2: CIAM Project Status – 25 October 2024
Milestone | Owner | Target Date | Progress This Week | Challenges/Dependencies
Profile Dashboard |  |  |  | 
Validate numbers for site = 186, correct metric calculation | BI/Data | 8th Nov 2024 |  | 
Ingest all markets data for last 13 months in sandbox tables | Data | 30th Oct 2024 |  | 
Create Glue job to create aggregated view table | Data |  |  | 
Switch tableau dashboard to new view and validate metrics | BI |  |  | 
Ingest offline metrics to tables and dashboard | Data |  |  | Praveen to confirm source data
Pending metrics |  |  |  | 
Activity Dashboard |  |  |  | 
Lagging as Per Plan
On Track as Per Plan
All Markets
Nov 11
Ingest all markets
Brainstorming
Nov 14
Review with Matt & team
Review
Nov 27
Final stakeholder review before production
Production
Dec 4
Automate Glue ETL
Nov 21
Validate metrics
Gather feedback for scope
Automate ingestion and view creation
Publish dashboard to tableau
Nov 4
Nov 11
Nov 18
Nov 25
Dec 2
Nov 11

## Slide 3: CIAM Project Status – 25 October 2024
Table | Pending Tasks | Owner | Target Data | Challenges/Dependencies
Account Dim | Here we can fill individual metric/column level gaps |  |  | 
 |  | Dipesh |  | 
 |  | Data |  | 
 |  | Shital |  | 
 |  | Praveen |  | Praveen to confirm source data
Profile Dim |  |  |  | 
Adobe Daily Fact |  |  |  | 
Auth Daily Fact |  |  |  | 
Auth User Fact |  |  |  | 
Lagging as Per Plan
On Track as Per Plan